AI-POWERED PORTFOLIO BUILDER PLATFORM

PRD  ·  SRS  ·  System Architecture

Enterprise-Grade Technical Documentation

Version 1.0  |  2025

| Document Type PRD + SRS + Architecture | Status Draft v1.0 — Ready for Review |
| --- | --- |
| Prepared For Product, Engineering & Investor Teams | Classification Internal Use |

PART 1 — PRODUCT REQUIREMENTS DOCUMENT (PRD)

1.1  Executive Summary

PortfolioAI is an AI-powered SaaS platform that enables professionals, students, freelancers, developers, designers, researchers, and job seekers to automatically generate, optimize, and publish professional portfolios. Leveraging large language models (LLMs), semantic search, and integrations with platforms such as GitHub, LinkedIn, Behance, and Google Scholar, PortfolioAI transforms raw user data and work history into compelling, recruiter-optimized portfolio websites, resumes, and career narratives.

The platform operates on a freemium model with premium subscriptions, AI credit packs, and white-label licensing. The core value proposition is speed and quality: a complete professional portfolio that would take days of manual effort is produced in minutes.

1.2  Product Vision

"Empower every professional to present their best self — automatically, intelligently, and beautifully."

PortfolioAI envisions a world where no talented person is overlooked because of poor self-presentation. The platform democratizes access to professional branding, making the quality of output previously available only through expensive human designers and copywriters accessible to anyone.

1.3  Problem Statement

| Problem | Impact | Current Solution Gap |
| --- | --- | --- |
| Building a professional portfolio is time-consuming | Professionals spend 10–40+ hours designing and writing portfolios | Generic website builders lack AI personalization |
| Resumes are rarely optimized for ATS systems | 70%+ of resumes are rejected before human review | Resume checkers give feedback but don't auto-fix |
| Personal branding content is hard to write | Weak bios and project descriptions reduce interview callbacks | Copywriters cost $500–$5,000 per engagement |
| Skills and career gaps are hard to self-identify | Professionals lack objective insight into their competitiveness | Career coaches are inaccessible due to cost |
| Integrating data from multiple platforms is manual | GitHub, LinkedIn, Behance data sits siloed | No single platform unifies all professional data sources |

1.4  Market Opportunity

| Metric | Value | Source / Notes |
| --- | --- | --- |
| Global Online Portfolio Market | $2.8B (2024) | Expected to reach $6.1B by 2030 (12.5% CAGR) |
| Resume Builder Market | $880M (2024) | AI-enhanced segment growing at 18% CAGR |
| Career-Tech SaaS Market | $4.1B globally | Includes upskilling, coaching, and job-matching platforms |
| Target Addressable Users | 850M+ professionals | LinkedIn registered users as proxy |
| Annual Job Seekers Globally | 75M+ | Creating high-intent demand for resume/portfolio tools |
| Freelance Economy | 1.57B freelancers globally | Highest growth segment for portfolio tools |

1.5  Goals & Objectives

Strategic Goals

- Become the leading AI-powered portfolio and resume platform for professionals globally

- Achieve 100,000 registered users within 12 months of launch

- Reach $1M ARR within 18 months

- Establish integrations with the 8 major professional platforms

Product Objectives (SMART)

| Objective | Target | Timeline | KPI |
| --- | --- | --- | --- |
| User Acquisition | 100K registered users | Month 12 | Weekly new signups |
| Portfolio Generation Time | < 5 minutes end-to-end | Launch | P95 generation time |
| Resume ATS Pass Rate | > 80% ATS score on generated resumes | Month 3 | ATS scan pass rate |
| User Retention | > 40% DAU/MAU ratio | Month 6 | Retention cohort analysis |
| Revenue | $1M ARR | Month 18 | MRR, churn rate |
| NPS Score | > 55 | Month 6 | Quarterly NPS surveys |

1.6  Target Users & Personas

| Persona | Description | Primary Need | Pain Point |
| --- | --- | --- | --- |
| Alex – Developer (Age 24) | Junior software engineer, 1 yr exp, job hunting | ATS-optimized resume + GitHub portfolio | No design skills; poor self-promotion ability |
| Priya – Designer (Age 28) | UX/UI freelancer on Behance/Dribbble | Visual case studies + client-facing portfolio | Slow case study writing; inconsistent branding |
| Marcus – MBA Graduate (Age 26) | Business grad seeking first corporate role | Professional bio + LinkedIn-optimized summary | Weak personal brand; generic resume |
| Lena – Researcher (Age 34) | PhD holder, Google Scholar profile | Academic portfolio + publication showcase | No technical skills for website building |
| David – Freelancer (Age 30) | Full-stack dev on Upwork/Toptal | Client-facing portfolio + project case studies | Time-consuming to update projects manually |
| Aisha – Career Switcher (Age 31) | Marketing → Data Science transition | Skills gap analysis + learning roadmap | Uncertainty about what skills are missing |
| Chen – Student (Age 22) | CS junior building first portfolio | Project showcase + resume from scratch | No work experience; doesn't know what to highlight |

1.7  User Stories

Core User Stories

| ID | As a... | I want to... | So that... | Priority |
| --- | --- | --- | --- | --- |
| US-001 | Job seeker | Generate a portfolio website from my GitHub and LinkedIn | I can share it with recruiters instantly | Must Have |
| US-002 | Freelancer | Create professional case studies for my projects | Clients understand the value I deliver | Must Have |
| US-003 | Developer | Import my GitHub repos and get auto-generated README and descriptions | My projects look professional without extra writing | Must Have |
| US-004 | Designer | Connect Behance/Dribbble and auto-build a visual portfolio site | I save hours of manual curation | Must Have |
| US-005 | Any User | Get my resume scored and rewritten for a specific job role | My application passes ATS screening | Must Have |
| US-006 | Student | Generate a portfolio even without work experience | I can still showcase projects and skills | Must Have |
| US-007 | Researcher | Import my Google Scholar publications into a portfolio | Academic collaborators and employers see my work | Should Have |
| US-008 | Career switcher | Receive a skills gap report and learning path | I know exactly what to study next | Should Have |
| US-009 | Any User | Export my resume as PDF/DOCX | I can submit it via email or job portals | Must Have |
| US-010 | Any User | Set a custom domain for my portfolio | My site looks professional and branded | Should Have |
| US-011 | Admin | Monitor AI usage and moderation queue | I can prevent abuse and manage costs | Must Have |
| US-012 | Any User | View analytics on who viewed my portfolio | I can optimize my outreach strategy | Should Have |

1.8  Functional Requirements (High-Level)

| Module | Key Functions |
| --- | --- |
| AI Portfolio Generator | Bio generation, project summaries, case studies, layout AI, branding recommendations, multi-template selection |
| Resume & CV Builder | ATS-optimized generation, multi-version support, job-role targeting, scoring, PDF/DOCX export |
| AI Skill & Career Analyzer | Competency scoring, skill gap analysis, learning path generation, employability estimation, certification recommendations |
| AI Project Assistant | Project idea generation, README generation, documentation writing, architecture explanation, GitHub push |
| Portfolio Website Builder | Static site generation, drag-and-drop editor, custom domains, responsive themes, SEO, analytics |
| AI Content Improvement | NLP rewriting, tone optimization, LinkedIn/bio improvement, recruiter-optimized content |
| Platform Integrations | GitHub, LinkedIn, Behance, Dribbble, Medium, Google Scholar, Kaggle, Stack Overflow |
| Analytics & Insights | Traffic analytics, recruiter engagement, resume performance, skill growth, AI improvement suggestions |
| Admin Panel | User management, template management, AI credit management, subscription management, moderation |
| Payment System | Freemium gating, Stripe/PayPal/Chapa billing, subscription lifecycle, AI credit packs, custom domain plans |

1.9  Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Portfolio generation end-to-end | < 30s P95 for full AI generation |
| Performance | Page load time | < 2s TTFB on portfolio sites (via CDN) |
| Availability | Platform uptime | 99.9% SLA (< 8.7 hours downtime/year) |
| Scalability | Concurrent AI generation jobs | 1,000+ concurrent without degradation |
| Security | Data encryption | AES-256 at rest, TLS 1.3 in transit |
| Security | Authentication | OAuth2 + JWT with RBAC, 2FA support |
| GDPR/CCPA | Data privacy compliance | Full GDPR/CCPA compliance from launch |
| Accessibility | WCAG compliance | WCAG 2.1 AA across all UI surfaces |
| Localization | Language support | English at launch; i18n architecture from day 1 |
| Mobile | Responsive design | Full functionality on iOS/Android browsers |
| Disaster Recovery | RPO / RTO | RPO: 1 hour ¦ RTO: 4 hours |
| Observability | Logging & monitoring | 100% request tracing; error alerting < 60s |

1.10  Feature Prioritization — MoSCoW

| Priority | Features |
| --- | --- |
| Must Have | User auth (social login), AI portfolio generator, resume builder with ATS scoring, PDF/DOCX export, GitHub integration, LinkedIn integration, template engine (5+ templates), freemium gating, Stripe payment, admin panel (basic), SEO-ready portfolio pages, mobile-responsive output |
| Should Have | Behance/Dribbble integration, AI skill analyzer, career roadmap generation, custom domains, analytics dashboard, AI content improvement (bio/LinkedIn rewriting), Medium/Kaggle/SO integration, Google Scholar import, portfolio version history, AI project idea generator |
| Could Have | Collaborative portfolios, AI interview coach, white-label plans, portfolio A/B testing, team/agency management, API access for developers, Chrome extension, mobile app (iOS/Android), multilingual portfolio generation, AI testimonial formatting |
| Won't Have (v1) | Blockchain credential verification, AR/VR portfolio experiences, AI video portfolio generation, enterprise SSO (Okta/SAML), full LMS integration, peer review marketplace |

1.11  Competitive Analysis

| Competitor | Type | Strengths | Weaknesses | Our Differentiation |
| --- | --- | --- | --- | --- |
| Wix | Website builder | Large user base, easy drag-drop | No AI career features, not portfolio-specific | AI-first, career-optimized, integrated with dev tools |
| Squarespace | Website builder | Beautiful templates, strong brand | No AI content gen, no resume/ATS features | AI content generation + ATS + GitHub integration |
| Resume.io | Resume builder | Good ATS templates, simple UX | No portfolio site, no skill analysis | Full portfolio ecosystem + AI rewriting |
| Canva | Design tool | Visual strength, broad user base | No AI career intelligence, no developer tools | Developer + designer unified platform |
| LinkedIn | Professional network | Massive reach, recruiter access | No portfolio website, no AI writing | Standalone AI-built portfolio that complements LinkedIn |
| Contra / Polywork | Freelancer portfolios | Freelancer-focused, project showcase | Limited AI, no resume builder, niche audience | Broader audience, AI-first, resume + portfolio unified |
| Enhancv | Resume builder | Good AI suggestions, visual resumes | No portfolio site, no GitHub/Behance import | Full-stack portfolio + career intelligence |

1.12  Monetization Strategy

Pricing Tiers

| Plan | Price | Features | Target Segment |
| --- | --- | --- | --- |
| Free | $0/month | 1 portfolio, 3 AI generations/month, 5 templates, subdomain only, PortfolioAI branding | Students, casual users |
| Pro | $12/month | Unlimited portfolios, 50 AI generations/month, 20+ templates, custom domain, PDF/DOCX export, analytics, priority support | Job seekers, freelancers |
| Pro+ | $29/month | Everything in Pro + unlimited AI generations, skill analyzer, career roadmap, all integrations, GitHub auto-sync, advanced analytics, white-label option | Professionals, power users |
| Team | $79/month (5 seats) | Pro+ features × 5 users, team dashboard, shared templates, admin controls, billing consolidation | Agencies, small teams |
| Enterprise | Custom pricing | SSO, dedicated infrastructure, SLA, custom integrations, onboarding, account manager | Enterprises, universities |

Additional Revenue Streams

- AI Credit Packs: $5 = 10 generations, $15 = 40 generations, $40 = 120 generations

- Premium Template Marketplace: $5–$25 per template, 70/30 creator revenue share

- Custom Domain Hosting Add-on: $5/month per domain (beyond plan inclusions)

- Portfolio Review Service: $29 one-time AI-powered expert review report

- API Access for Developers: $0.02 per AI generation call (B2B)

- White-Label Licensing: $499/month for agencies to rebrand the platform

1.13  KPIs & Success Metrics

| Category | KPI | Definition | Target (M12) |
| --- | --- | --- | --- |
| Acquisition | Monthly Active Users (MAU) | Users who log in at least once/month | 80,000 |
| Acquisition | New Signups/Week | Weekly new registered accounts | 2,000+ |
| Engagement | DAU/MAU Ratio | Daily engagement relative to monthly | > 40% |
| Engagement | Portfolios Generated | Total portfolio sites created | 200,000+ |
| Engagement | AI Generations/User/Month | Avg AI content generations per user | > 8 |
| Retention | 30-Day Retention | % users returning within 30 days | > 55% |
| Revenue | MRR | Monthly Recurring Revenue | > $85,000 |
| Revenue | ARPU | Avg Revenue Per User | > $1.05/month |
| Revenue | Paid Conversion Rate | % free users converting to paid | > 5% |
| Quality | Portfolio Generation Success Rate | % jobs completing without error | > 99% |
| Quality | ATS Pass Rate | % resumes passing ATS scan > 80 score | > 80% |
| Quality | NPS Score | Net Promoter Score | > 55 |

1.14  Risks & Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| LLM API cost overrun | High | High | Token budgeting, caching repeated generations, rate limiting free tier, self-hosted model option for common tasks |
| AI content quality below expectations | Medium | High | Multi-model approach, human-in-loop review option, user feedback loop to retrain prompts |
| Data privacy breach (PII exposure) | Low | Critical | End-to-end encryption, zero-trust architecture, regular penetration testing, GDPR compliance |
| Competitor launches similar product | High | Medium | Speed to market, strong integrations, community building, unique career AI features |
| Low paid conversion rate | Medium | High | Strong free tier value, aggressive trial-to-paid nurturing, usage-based urgency triggers |
| Platform API changes (GitHub, LinkedIn) | Medium | Medium | Abstraction layer for integrations, graceful degradation, API change monitoring |
| Scalability issues at growth | Low | High | Microservices from launch, auto-scaling infra, load testing before each major release |
| Regulatory changes (AI content laws) | Low | Medium | Legal counsel, AI disclosure labels, opt-out mechanisms, content policy team |

1.15  Product Roadmap

| Phase | Duration | Milestone | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0: Foundation | Months 1–2 | MVP Architecture | Auth system, DB schema, CI/CD pipeline, base API, design system |
| Phase 1: MVP | Months 3–5 | Public Beta Launch | AI portfolio gen, resume builder, 5 templates, GitHub integration, Stripe, subdomain hosting |
| Phase 2: Growth | Months 6–8 | Feature Expansion | Skill analyzer, LinkedIn/Behance integration, custom domains, analytics, career roadmap |
| Phase 3: Scale | Months 9–11 | Product–Market Fit | All integrations, AI content improvement, team plans, white-label, advanced analytics |
| Phase 4: Enterprise | Months 12–18 | Enterprise & API | Enterprise tier, API marketplace, mobile app, AI interview coach, multilingual support |

PART 2 — SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

2.1  System Overview

PortfolioAI is a multi-tenant, cloud-native SaaS platform composed of loosely coupled microservices. The system ingests user professional data from multiple sources, processes it through AI/ML pipelines, generates portfolio artifacts (websites, resumes, case studies), and delivers them through a CDN-hosted static site infrastructure. The platform exposes RESTful and GraphQL APIs for frontend consumption and third-party integration.

2.1.1  System Context

| Actor | Role | Interaction |
| --- | --- | --- |
| End User (Professional) | Primary consumer | Creates/manages portfolio, imports integrations, uses AI features |
| Recruiter/Client | Portfolio viewer | Reads public portfolio pages, no account required |
| Admin | Platform operator | Manages users, templates, AI usage, subscriptions via admin panel |
| AI Services (OpenAI) | External AI provider | LLM API calls for content generation |
| Payment Providers | Billing processors | Stripe, PayPal, Chapa for subscription and credit billing |
| Integration Platforms | Data sources | GitHub, LinkedIn, Behance, Dribbble, Google Scholar, etc. |
| CDN (Cloudflare) | Content delivery | Serves static portfolio sites globally with edge caching |

2.2  Detailed Functional Requirements

2.2.1  User Management Module

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| UM-001 | System shall support registration via email/password and social login (Google, GitHub, LinkedIn) | Must Have | OAuth2 flows for social |
| UM-002 | System shall enforce email verification before granting full account access | Must Have | Magic link or OTP |
| UM-003 | System shall support multi-factor authentication (TOTP) | Should Have | Optional for users, enforced for admins |
| UM-004 | System shall implement role-based access control with roles: Guest, Free User, Pro User, Admin, Super Admin | Must Have | Enforced at API gateway level |
| UM-005 | System shall allow users to manage their profile (name, avatar, bio, contact info) | Must Have |  |
| UM-006 | System shall support account deletion with 30-day grace period and data export (GDPR Article 17) | Must Have | GDPR compliance |
| UM-007 | System shall maintain audit logs of all user actions for 90 days | Must Have |  |
| UM-008 | System shall support session management with configurable expiry (default: 7 days) | Must Have | JWT with refresh tokens |
| UM-009 | System shall enforce password policy: min 8 characters, complexity requirements, breach detection | Must Have | HaveIBeenPwned API check |

2.2.2  Portfolio Generation Engine

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| PG-001 | System shall generate a complete portfolio from user-provided data in < 30 seconds (P95) | Must Have | Async job queue |
| PG-002 | System shall support at minimum 5 portfolio templates at launch, expandable to 50+ | Must Have | Template engine |
| PG-003 | System shall generate responsive HTML/CSS portfolio sites compatible with all modern browsers | Must Have | Next.js static export |
| PG-004 | System shall provide drag-and-drop section reordering for generated portfolios | Should Have | WYSIWYG editor |
| PG-005 | System shall generate portfolio sites with Lighthouse scores: Performance > 90, SEO > 90, Accessibility > 90 | Must Have | Automated Lighthouse CI |
| PG-006 | System shall support subdomain hosting (username.portfolioai.com) for all users | Must Have | Wildcard DNS + Nginx |
| PG-007 | System shall support custom domain mapping for Pro+ users with automatic HTTPS via Let's Encrypt | Should Have | Certbot integration |
| PG-008 | System shall maintain portfolio version history (last 10 versions) for rollback | Should Have | S3 versioning |
| PG-009 | System shall publish portfolios within 60 seconds of user confirmation | Must Have | CDN invalidation |
| PG-010 | System shall support portfolio sections: Hero, About, Skills, Projects, Experience, Education, Publications, Testimonials, Contact | Must Have | Configurable per template |

2.2.3  AI Content Generation Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| AI-001 | System shall generate professional bios of 100–500 words tailored to user role and industry | Must Have |
| AI-002 | System shall generate project descriptions from repository name, README, and commit history | Must Have |
| AI-003 | System shall generate case studies following the Problem-Solution-Outcome-Impact structure | Must Have |
| AI-004 | System shall rewrite and optimize resume bullet points for ATS keyword density and impact | Must Have |
| AI-005 | System shall generate LinkedIn summary improvements based on user profile data | Should Have |
| AI-006 | System shall generate GitHub README files from project description and tech stack | Should Have |
| AI-007 | System shall provide tone options for generated content: Professional, Creative, Technical, Academic | Should Have |
| AI-008 | System shall maintain user-specific content style memory across sessions using embeddings | Could Have |
| AI-009 | System shall support AI regeneration with feedback loop (thumbs up/down + custom instruction) | Must Have |
| AI-010 | System shall enforce output filtering for inappropriate/harmful content using moderation API | Must Have |
| AI-011 | System shall track token usage per user per billing cycle for quota enforcement | Must Have |
| AI-012 | System shall cache identical generation requests for 24 hours to reduce API costs | Must Have |

2.2.4  Resume Processing Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| RP-001 | System shall generate ATS-compatible resumes in PDF and DOCX format | Must Have |
| RP-002 | System shall compute an ATS score (0–100) for each generated resume | Must Have |
| RP-003 | System shall allow users to target a specific job description for resume optimization | Must Have |
| RP-004 | System shall identify and suggest missing keywords from target job description | Must Have |
| RP-005 | System shall support 10+ resume templates (chronological, functional, combination, creative) | Must Have |
| RP-006 | System shall allow creation of multiple resume versions per user | Should Have |
| RP-007 | System shall provide section-by-section improvement suggestions | Should Have |
| RP-008 | System shall extract and parse uploaded existing resumes (PDF/DOCX) for editing | Should Have |
| RP-009 | System shall flag potential red flags (employment gaps, job-hopping) with suggestions | Could Have |

2.2.5  Integration Requirements

| Platform | Import Data | Sync Frequency | Auth Method |
| --- | --- | --- | --- |
| GitHub | Repos, languages, stars, commits, README, contribution graph | On-demand + daily auto-sync (Pro+) | OAuth2 App |
| LinkedIn | Work history, education, skills, endorsements, headline | On-demand import | OAuth2 (LinkedIn API v2) |
| Behance | Projects, images, views, appreciations | On-demand import | OAuth2 (Behance API) |
| Dribbble | Shots, views, likes, tags | On-demand import | OAuth2 (Dribbble API) |
| Medium | Articles, claps, tags, publication date | On-demand import | RSS feed + Medium API |
| Google Scholar | Publications, citations, h-index, co-authors | On-demand import | Scrape (unofficial) or user CSV export |
| Kaggle | Notebooks, competitions, datasets, medals | On-demand import | Kaggle API key (user-provided) |
| Stack Overflow | Reputation, answers, top tags, badges | On-demand import | Stack Exchange API (public) |

2.2.6  Analytics Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| AN-001 | System shall track and display portfolio page views, unique visitors, and session duration | Must Have |
| AN-002 | System shall track referrer sources (LinkedIn share, direct, Google, recruiter link) | Should Have |
| AN-003 | System shall track resume download events with timestamp and referrer | Must Have |
| AN-004 | System shall display skill growth over time based on project additions | Could Have |
| AN-005 | System shall provide AI-generated insights: 'Your Python projects get 3× more views than JavaScript' | Could Have |
| AN-006 | System shall provide a recruiter engagement score based on interaction patterns | Should Have |
| AN-007 | System shall respect visitor privacy (no personal PII collected from visitors, GDPR cookie consent) | Must Have |
| AN-008 | Admin shall see platform-wide analytics: total portfolios, AI usage, revenue, churn, funnel | Must Have |

2.3  Authentication & Authorization Architecture

| Component | Technology | Details |
| --- | --- | --- |
| Authentication Protocol | OAuth2 + PKCE | Used for social logins and API access grants |
| Token Type | JWT (RS256) | Short-lived access tokens (15min) + long-lived refresh tokens (7 days) |
| Session Storage | Redis | Refresh token store with automatic expiry |
| RBAC System | Custom middleware | Role: Guest, Free, Pro, ProPlus, Admin, SuperAdmin |
| 2FA/MFA | TOTP (Google Authenticator compatible) | Optional for users; required for admins |
| Social Providers | Google, GitHub, LinkedIn | Via Passport.js OAuth2 strategy |
| API Key Auth | SHA-256 hashed keys | For B2B API access (developer tier) |
| Rate Limiting | Sliding window per IP + per user | 100 req/min per IP; configurable per tier |

2.4  Database Requirements

| Database | Use Case | Technology | Justification |
| --- | --- | --- | --- |
| Primary RDBMS | Users, portfolios, resumes, billing, integrations, RBAC | PostgreSQL 16 | ACID compliance, relational integrity, pgvector for embeddings |
| Document Store | AI generation cache, template configs, portfolio JSON snapshots | MongoDB Atlas | Schema flexibility for varied portfolio structures |
| Cache Layer | Sessions, rate limits, AI response cache, job queues | Redis 7 (Redis Cloud) | Sub-millisecond latency, pub/sub for async events |
| Vector Database | User embeddings, semantic skill matching, content similarity | Pinecone / pgvector | Fast ANN search for personalization and recommendations |
| Search Engine | Full-text search across portfolios and templates | PostgreSQL FTS or Typesense | Low operational overhead for MVP, scale to Elasticsearch later |
| Object Storage | Portfolio assets, resume PDFs, user avatars, template files | AWS S3 / Cloudflare R2 | Durable, cheap storage with CDN integration |
| Time-Series DB | Analytics events, performance metrics, AI usage logs | TimescaleDB (Postgres ext.) | Efficient time-series queries over Postgres |

2.5  Security Requirements

| ID | Requirement | Standard / Control |
| --- | --- | --- |
| SEC-001 | All data at rest must be encrypted using AES-256 | NIST SP 800-111 |
| SEC-002 | All data in transit must use TLS 1.3 minimum | NIST SP 800-52 |
| SEC-003 | PII must be stored in GDPR-compliant EU or user-selected region | GDPR Article 46 |
| SEC-004 | OWASP Top 10 vulnerabilities must be mitigated before launch | OWASP Application Security |
| SEC-005 | Penetration testing must be conducted quarterly by external firm | ISO 27001 |
| SEC-006 | Dependency vulnerability scanning must run on every CI/CD build | Snyk / OWASP Dependency-Check |
| SEC-007 | All secrets must be stored in AWS Secrets Manager / HashiCorp Vault, never in code | CWE-312 |
| SEC-008 | Rate limiting and DDoS protection at edge (Cloudflare WAF) |  |
| SEC-009 | AI-generated content must pass moderation API before delivery to users | OpenAI Moderation API |
| SEC-010 | User-uploaded files must be scanned for malware before processing | ClamAV or AWS GuardDuty |

2.6  Performance Requirements

| Metric | Target | Measurement Method |
| --- | --- | --- |
| API Response Time (P50) | < 150ms | APM (Datadog / New Relic) |
| API Response Time (P95) | < 500ms | APM |
| API Response Time (P99) | < 2s | APM |
| AI Generation Job Completion (P95) | < 30s | Job queue metrics |
| Portfolio Site TTFB | < 200ms (CDN hit) | Cloudflare analytics |
| Resume PDF Export | < 5s | Job metrics |
| Database Query (P95) | < 100ms | PostgreSQL pg_stat_statements |
| Concurrent Users | 10,000+ without degradation | Load testing (k6 / Gatling) |
| AI Generation Throughput | 1,000 concurrent jobs | Queue depth monitoring |

2.7  Scalability Requirements

- Horizontal scaling: All stateless services must be deployable as multiple replicas behind a load balancer

- Auto-scaling: Kubernetes HPA must scale pods based on CPU (> 70%) and queue depth (> 500 jobs)

- Database scaling: Read replicas for PostgreSQL (up to 5), connection pooling via PgBouncer

- AI job scaling: Worker pool auto-scaling from 5 to 100 workers based on queue depth

- CDN: Cloudflare caches portfolio static assets globally; cache hit rate target > 90%

- Multi-region: Active-active deployment in us-east-1 and eu-west-1 for latency and DR

2.8  Testing Strategy

| Test Type | Coverage Target | Tools | Frequency |
| --- | --- | --- | --- |
| Unit Tests | > 80% code coverage | Jest (Node), Pytest (Python) | Every commit |
| Integration Tests | All API endpoints | Supertest, Postman/Newman | Every PR |
| E2E Tests | Critical user flows (10+) | Playwright / Cypress | Every merge to main |
| Load Tests | 10K concurrent users | k6, Gatling | Pre-release, weekly on staging |
| Security Scans | All builds | Snyk, OWASP ZAP, Trivy | Every build + weekly deep scan |
| AI Quality Tests | Sample of generated outputs | Custom evaluation harness + LLM-as-judge | Daily on production samples |
| Accessibility Tests | All pages | axe-core, Lighthouse | Every PR |
| Visual Regression | Portfolio templates | Percy / Chromatic | Every template change |

2.9  CI/CD Requirements

| Stage | Steps | Tool |
| --- | --- | --- |
| Code Quality | Lint, format check, type check | ESLint, Prettier, TypeScript, Flake8 |
| Security | Dependency vulnerability scan, SAST | Snyk, Semgrep, Trivy (Docker image scan) |
| Test | Unit → Integration → E2E | Jest, Pytest, Playwright |
| Build | Docker image build, push to registry | Docker, GitHub Actions / GitLab CI |
| Deploy (Staging) | Helm upgrade to staging cluster, smoke tests | Helm, ArgoCD |
| Performance Gate | Load test on staging, compare baseline | k6 cloud |
| Deploy (Production) | Blue-green deploy, auto rollback on error rate spike | ArgoCD, Flagger |
| Post-Deploy | Synthetic monitoring, alert verification | Datadog Synthetics |

PART 3 — SYSTEM ARCHITECTURE

3.1  High-Level Architecture Overview

PortfolioAI is built as a cloud-native microservices platform following a layered architecture pattern: Client Tier → API Gateway → Service Mesh → AI/ML Pipeline → Data Tier → CDN Delivery.

| Layer | Components | Technology |
| --- | --- | --- |
| Client Layer | Web app, mobile browsers, public portfolio sites | Next.js 16, React 19, TailwindCSS, TypeScript |
| Edge Layer | WAF, DDoS protection, CDN, static portfolio hosting | Cloudflare (WAF + CDN + Pages/R2) |
| API Gateway | Request routing, auth validation, rate limiting, observability | Kong Gateway or AWS API Gateway |
| Service Mesh | Service-to-service communication, mTLS, circuit breaking | Istio or Linkerd |
| Microservices | Core business logic in independent deployable units | NestJS (Node.js), FastAPI (Python) |
| AI/ML Pipeline | LLM orchestration, prompt management, vector operations | LangChain, OpenAI API, Pinecone |
| Data Layer | Persistent storage, caching, file storage | PostgreSQL, MongoDB, Redis, S3 |
| Observability | Logging, tracing, metrics, alerting | Datadog / Grafana Stack (Loki, Tempo, Prometheus) |
| CI/CD | Automated build, test, deploy pipeline | GitHub Actions, ArgoCD, Helm |

3.2  Frontend Architecture

3.2.1  Application Shell (Next.js 14)

| Module | Description | Key Libraries |
| --- | --- | --- |
| App Router | File-system-based routing, RSC, layouts | Next.js 14 App Router |
| Design System | Component library built on Radix UI + Tailwind | Radix UI, TailwindCSS, shadcn/ui |
| State Management | Server state: React Query; Client state: Zustand | TanStack Query v5, Zustand |
| Auth Client | Session handling, token refresh, protected routes | NextAuth.js v5 |
| API Client | Type-safe API calls with automatic retries | tRPC or Axios + Zod |
| Portfolio Editor | Drag-and-drop section reordering, inline editing | dnd-kit, Tiptap (rich text) |
| Analytics SDK | Page view tracking, event tracking (privacy-first) | Plausible or PostHog |
| i18n | Internationalization framework | next-intl |

3.2.2  Portfolio Site Rendering

Each generated portfolio is a statically exported Next.js site, stored on Cloudflare R2, and served via Cloudflare CDN. The rendering pipeline is:

- User confirms portfolio content → API triggers static site generation job

- Generation service renders Handlebars/JSX templates with user data → produces HTML/CSS/JS bundle

- Bundle is uploaded to R2 bucket under user's namespace: r2://portfolios/{userId}/{version}/

- Cloudflare Pages deployment API is called to publish the new version

- DNS record (username.portfolioai.com) points to Cloudflare Pages edge

- Custom domains: user's CNAME configured → Cloudflare SSL provisioned automatically

3.3  Backend Architecture

3.3.1  Microservices Catalog

| Service | Language | Responsibility | Database |
| --- | --- | --- | --- |
| auth-service | NestJS | Registration, login, OAuth2, JWT, 2FA, sessions | PostgreSQL + Redis |
| user-service | NestJS | User profile, preferences, subscription state, RBAC | PostgreSQL |
| portfolio-service | NestJS | Portfolio CRUD, version history, publishing, section management | PostgreSQL + S3 |
| ai-orchestrator | FastAPI (Python) | LLM prompt orchestration, LangChain chains, content generation queue | Redis (queue) + MongoDB (cache) |
| resume-service | NestJS | Resume CRUD, PDF/DOCX generation, ATS scoring | PostgreSQL + S3 |
| integration-service | NestJS | OAuth flows + data ingestion for GitHub, LinkedIn, Behance, etc. | PostgreSQL + Redis |
| skill-analyzer | FastAPI (Python) | Skill extraction, gap analysis, career roadmap generation | PostgreSQL + Pinecone |
| template-service | NestJS | Template registry, customization, marketplace | MongoDB |
| analytics-service | NestJS | Event ingestion, portfolio analytics, admin metrics | TimescaleDB |
| payment-service | NestJS | Stripe/PayPal/Chapa subscriptions, webhooks, AI credit ledger | PostgreSQL |
| notification-service | NestJS | Email (Resend/SendGrid), in-app, push notifications | PostgreSQL + Redis queue |
| admin-service | NestJS | Admin panel APIs, user management, moderation, config | PostgreSQL |
| ssg-worker | Node.js | Static site generation, template rendering, Cloudflare deploy | Redis (job queue) + S3 |
| pdf-worker | Python | Resume/export PDF generation using WeasyPrint/Puppeteer | Redis (job queue) + S3 |

3.3.2  API Design

| API Type | Usage | Details |
| --- | --- | --- |
| REST (OpenAPI 3.1) | Primary CRUD operations, integrations | Versioned: /api/v1/... JSON responses, standardized error codes |
| GraphQL | Portfolio editor, complex data fetching with field selection | Apollo Server, persisted queries, DataLoader for N+1 prevention |
| WebSocket | Real-time AI generation progress, notifications | Socket.IO over WSS, room-based subscriptions per user |
| gRPC (internal) | Service-to-service communication (ai-orchestrator ↔ workers) | Protocol Buffers, streaming for long AI jobs |
| Webhooks (inbound) | Stripe events, GitHub push events | HMAC-SHA256 signature verification |

3.4  AI/ML Architecture

3.4.1  LLM Orchestration Stack

| Component | Technology | Function |
| --- | --- | --- |
| Primary LLM | GPT-4o (OpenAI) | Main content generation: bios, case studies, project descriptions |
| Fast LLM | GPT-4o-mini / Claude 3 Haiku | Quick operations: ATS scoring, keyword extraction, short suggestions |
| Orchestration | LangChain (Python) | Prompt chaining, memory, agent actions, tool calls |
| Prompt Management | LangSmith + custom PromptRegistry | Version-controlled prompts, A/B testing, performance tracking |
| Embeddings | text-embedding-3-large (OpenAI) | User skill embeddings, portfolio similarity, semantic matching |
| Vector Store | Pinecone (production) / pgvector (dev) | ANN search for recommendations and personalization |
| Content Moderation | OpenAI Moderation API | Filter harmful/inappropriate generated content |
| Output Parsing | Pydantic + LangChain output parsers | Structured JSON output from LLM for reliable processing |
| Caching | Redis + semantic cache (LangChain) | Exact-match and semantic-similarity cache to reduce API costs |
| Fine-tuning Pipeline | OpenAI fine-tuning API | Domain-specific tone adaptation from user feedback (Phase 3) |

3.4.2  AI Content Generation Workflow

- User initiates generation request (e.g., 'Generate my bio')

- Request arrives at ai-orchestrator via REST or job queue

- Orchestrator fetches user context: profile data, integrated platform data, existing content

- Context is assembled into a structured prompt using the PromptRegistry template

- Semantic cache checked — if hit, return cached response (< 100ms)

- If cache miss: LLM API called (OpenAI) with structured prompt + few-shot examples

- Output parsed with Pydantic model — validated for length, format, and completeness

- Content moderation API checks output for policy violations

- Result stored in MongoDB cache with 24h TTL and delivered to client via WebSocket update

- User feedback (thumbs up/down) stored in feedback table for prompt optimization

3.4.3  AI Skill & Career Analyzer Pipeline

| Step | Process | Technology |
| --- | --- | --- |
| 1. Data Ingestion | Collect user's skills from LinkedIn, GitHub languages, Stack Overflow tags | Integration service + NLP extraction |
| 2. Skill Normalization | Map varied skill names to canonical skill taxonomy | Custom skill ontology + fuzzy matching |
| 3. Proficiency Scoring | Infer proficiency level from project count, contribution recency, endorsements | Weighted scoring algorithm |
| 4. Skill Embedding | Embed user skill vector in high-dimensional space | text-embedding-3-large |
| 5. Gap Analysis | Compare user embedding to target role embeddings from job postings dataset | Cosine similarity + Pinecone ANN |
| 6. Recommendation Generation | Generate learning path, certification suggestions, project ideas via LLM | GPT-4o with structured output |
| 7. Employability Score | Composite score (0–100) based on skills, experience, portfolio completeness | Gradient boosted model or rule-based formula |

3.5  Infrastructure Architecture

3.5.1  Cloud Infrastructure

| Component | Service | Notes |
| --- | --- | --- |
| Primary Cloud | AWS (us-east-1 primary, eu-west-1 secondary) | Multi-region active-active for DR and latency |
| Container Orchestration | Amazon EKS (Kubernetes 1.29) | Managed Kubernetes; node groups per workload type |
| Load Balancer | AWS ALB + Ingress Controller | Path-based routing to services |
| Service Mesh | Istio | mTLS between services, traffic shaping, circuit breaking |
| Secrets Management | AWS Secrets Manager | Automatic rotation for DB creds, API keys |
| Container Registry | Amazon ECR | Private Docker image registry |
| CDN / Edge | Cloudflare (Pro plan) | Portfolio hosting, WAF, DDoS, global edge |
| Object Storage | AWS S3 + Cloudflare R2 | S3 for backups/assets; R2 for CDN-served portfolio files |
| DNS | Cloudflare DNS (Anycast) | Portfolio subdomain wildcard + custom domain CNAME |
| SSL/TLS | Cloudflare SSL + cert-manager (K8s) | Automatic certificate provisioning |

3.5.2  Kubernetes Cluster Architecture

| Node Group | Instance Type | Min/Max Nodes | Workloads |
| --- | --- | --- | --- |
| General Purpose | m6i.xlarge (4 vCPU, 16 GB) | 3 / 20 | auth, user, portfolio, payment, admin services |
| AI Workers | c6i.2xlarge (8 vCPU, 16 GB) | 5 / 100 | ai-orchestrator, skill-analyzer (CPU-intensive LLM calls) |
| Job Workers | m6i.large (2 vCPU, 8 GB) | 2 / 30 | ssg-worker, pdf-worker (async job processing) |
| Data Services | r6i.xlarge (4 vCPU, 32 GB) | 2 / 5 | Redis, TimescaleDB if self-hosted |

3.6  Data Architecture & Schema

3.6.1  Core PostgreSQL Schema

users table

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | Primary identifier |
| email | VARCHAR(255) | UNIQUE, NOT NULL | Verified email |
| password_hash | VARCHAR(255) | NULLABLE | NULL for OAuth-only accounts |
| full_name | VARCHAR(255) | NOT NULL |  |
| avatar_url | TEXT | NULLABLE | S3/CDN URL |
| role | ENUM | NOT NULL, DEFAULT 'free' | guest¦free¦pro¦pro_plus¦admin¦super_admin |
| subscription_status | ENUM | NOT NULL | active¦trialing¦past_due¦cancelled¦paused |
| ai_credits_remaining | INTEGER | NOT NULL, DEFAULT 0 | Refreshed monthly per plan |
| email_verified_at | TIMESTAMPTZ | NULLABLE |  |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| deleted_at | TIMESTAMPTZ | NULLABLE | Soft delete for GDPR grace period |

portfolios table

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL |  |
| user_id | UUID | FK → users.id, NOT NULL |  |
| slug | VARCHAR(100) | UNIQUE, NOT NULL | Used for subdomain routing |
| title | VARCHAR(255) | NOT NULL |  |
| theme_id | UUID | FK → templates.id | Selected template |
| status | ENUM | NOT NULL, DEFAULT 'draft' | draft¦published¦archived |
| custom_domain | VARCHAR(255) | NULLABLE, UNIQUE | user's own domain |
| seo_title | VARCHAR(255) | NULLABLE |  |
| seo_description | TEXT | NULLABLE |  |
| content_json | JSONB | NOT NULL | Full portfolio content tree |
| published_at | TIMESTAMPTZ | NULLABLE |  |
| version | INTEGER | NOT NULL, DEFAULT 1 | Incremented on each publish |

ai_generation_jobs table

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_id | UUID FK | Owner of the job |
| job_type | ENUM | bio¦project_desc¦case_study¦resume_bullet¦readme¦skill_analysis¦... |
| status | ENUM | pending¦processing¦completed¦failed |
| input_payload | JSONB | Input data for the generation |
| output_payload | JSONB | Generated content result |
| tokens_used | INTEGER | For billing and quota tracking |
| model | VARCHAR | e.g., 'gpt-4o', 'gpt-4o-mini' |
| feedback | ENUM NULLABLE | positive¦negative (user feedback) |
| duration_ms | INTEGER | Job processing duration |
| created_at | TIMESTAMPTZ |  |
| completed_at | TIMESTAMPTZ |  |

3.7  Payment Architecture

3.7.1  Billing Flow

- User selects plan on pricing page → frontend calls payment-service /checkout

- payment-service creates Stripe Checkout Session with plan price ID and user metadata

- User completes payment on Stripe-hosted checkout page

- Stripe webhook (stripe.checkout.session.completed) fires → payment-service processes event

- payment-service updates user subscription_status and role in PostgreSQL

- Event published to internal message bus → user-service updates permissions, notification-service sends confirmation email

- For AI credits: credit ledger entry created; credits_remaining incremented in users table

| Provider | Use Case | Integration |
| --- | --- | --- |
| Stripe | Primary global billing (cards, Apple/Google Pay, bank transfers) | Stripe Checkout + Webhooks + Customer Portal |
| PayPal | Alternative for users without cards (global) | PayPal Orders API v2 |
| Chapa | Ethiopian Birr payments (telebirr, CBE Birr) | Chapa REST API (local fintech) |

3.8  Analytics Architecture

Portfolio view events, resume download events, and user interaction events flow through a lightweight event ingestion API (analytics-service) that writes to TimescaleDB. A pre-built Grafana dashboard provides admin visibility. User-facing analytics are served via pre-aggregated views refreshed every 5 minutes.

Event Flow

- Client fires event (e.g., portfolio_view) with metadata (user_id, visitor_id, referrer, country)

- Event hits analytics-service /ingest endpoint (high-throughput, no auth required for public events)

- Events are buffered in Redis list, batch-written to TimescaleDB every 10 seconds

- Continuous aggregates (hypertables) compute hourly/daily rollups automatically

- analytics-service API serves pre-aggregated data to user dashboard (cached 5 min in Redis)

3.9  Security Architecture

| Layer | Security Control | Implementation |
| --- | --- | --- |
| Network Edge | WAF, DDoS protection, bot management | Cloudflare WAF + Rate Limiting |
| API Gateway | JWT validation, rate limiting, IP allowlisting for admin | Kong Gateway plugins |
| Service Mesh | mTLS between services, zero-trust | Istio (certificate rotation via cert-manager) |
| Application | Input validation, output encoding, SQL parameterization | Zod (TypeScript), Pydantic (Python) |
| Database | Encrypted at rest, least-privilege roles per service, row-level security | PostgreSQL RLS, IAM roles |
| Secrets | No secrets in code or env files, automatic rotation | AWS Secrets Manager |
| AI Content | Moderation API filtering, user content sandboxing | OpenAI Moderation API |
| Compliance | GDPR data residency, cookie consent, right to erasure | Data residency config, soft delete |
| Incident Response | Automated alerting, runbooks, incident war room | PagerDuty + Confluence runbooks |

PART 4 — RECOMMENDED TECHNOLOGY STACK

| Category | Technology | Version | Justification |
| --- | --- | --- | --- |
| Frontend Framework | Next.js | 16 (App Router) | SSR/SSG, RSC, excellent SEO, Vercel/edge deploy |
| UI Library | React | 19 | Industry standard, ecosystem, concurrent features |
| Styling | TailwindCSS + shadcn/ui | 4 | Rapid UI development, design consistency |
| Language (FE) | TypeScript | 5.x | Type safety, better DX, fewer runtime errors |
| State Management | Zustand + TanStack Query | Latest | Lightweight client state + powerful server state |
| Rich Text Editor | Tiptap | 2.x | Extensible, headless, portfolio section editing |
| Drag & Drop | dnd-kit | Latest | Accessible, performant portfolio reordering |
| Backend Framework (Primary) | NestJS | 10.x | Modular, TypeScript-native, enterprise patterns |
| Backend Framework (AI) | FastAPI | 0.110+ | Async, Python-native LangChain/ML ecosystem |
| API Communication | REST (OpenAPI) + GraphQL | - | REST for CRUD; GraphQL for flexible data queries |
| AI Orchestration | LangChain (Python) | 0.2+ | Mature LLM chains, agents, memory, caching |
| Primary LLM | OpenAI GPT-4o | - | Best quality for professional content generation |
| Fast LLM | GPT-4o-mini | - | Cost-efficient for scoring, short generations |
| Embeddings | text-embedding-3-large | - | High-quality semantic embeddings for recommendations |
| Vector DB | Pinecone | Latest | Managed, scalable, simple SDK for ANN search |
| Primary DB | PostgreSQL | 16 | ACID, pgvector, TimescaleDB extension |
| Document DB | MongoDB Atlas | 7.x | Flexible schema for portfolio JSON, template configs |
| Cache & Queue | Redis (Redis Cloud) | 7.x | Sessions, job queues, AI response cache |
| Container Platform | Kubernetes (EKS) | 1.29 | Production-grade orchestration, auto-scaling |
| CI/CD | GitHub Actions + ArgoCD | - | GitOps deployment model |
| Infrastructure as Code | Terraform | 1.7+ | Cloud-agnostic IaC |
| Monitoring | Datadog | - | Full-stack observability (APM, logs, metrics, traces) |
| CDN / Edge | Cloudflare | Pro | Global portfolio delivery, WAF, DDoS |
| Email | Resend | - | Developer-friendly transactional email |
| Payment | Stripe + PayPal + Chapa | - | Global + local payment coverage |
| Auth | NextAuth.js v5 + Passport.js | - | Frontend sessions + backend OAuth2 strategies |
| PDF Generation | Puppeteer / WeasyPrint | - | Headless Chrome for pixel-perfect resume PDFs |
| File Storage | AWS S3 + Cloudflare R2 | - | S3 for backups; R2 for CDN-served portfolio assets |

PART 5 — API DESIGN (KEY ENDPOINTS)

5.1  Authentication API

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Register with email + password | Public |
| POST | /api/v1/auth/login | Login, returns access + refresh tokens | Public |
| POST | /api/v1/auth/refresh | Refresh access token | Refresh token |
| POST | /api/v1/auth/logout | Revoke refresh token | Bearer |
| GET | /api/v1/auth/oauth/:provider | Initiate OAuth2 (google/github/linkedin) | Public |
| GET | /api/v1/auth/oauth/:provider/callback | OAuth2 callback handler | Public |
| POST | /api/v1/auth/verify-email | Verify email with OTP/token | Public |
| POST | /api/v1/auth/forgot-password | Request password reset link | Public |
| POST | /api/v1/auth/reset-password | Reset password with token | Public |
| POST | /api/v1/auth/2fa/enable | Enable TOTP 2FA | Bearer |

5.2  Portfolio API

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/portfolios | List user's portfolios | Bearer |
| POST | /api/v1/portfolios | Create new portfolio | Bearer |
| GET | /api/v1/portfolios/:id | Get portfolio detail | Bearer |
| PATCH | /api/v1/portfolios/:id | Update portfolio content | Bearer |
| DELETE | /api/v1/portfolios/:id | Delete portfolio (soft) | Bearer |
| POST | /api/v1/portfolios/:id/publish | Publish portfolio to CDN | Bearer |
| GET | /api/v1/portfolios/:id/versions | List portfolio version history | Bearer |
| POST | /api/v1/portfolios/:id/restore/:version | Restore to previous version | Bearer |
| GET | /api/v1/portfolios/:id/analytics | Get portfolio analytics | Bearer |
| GET | /p/:slug | Public portfolio page (SSG) | Public |

5.3  AI Generation API

| Method | Endpoint | Description | Body / Notes |
| --- | --- | --- | --- |
| POST | /api/v1/ai/generate/bio | Generate professional bio | { tone, length, focusRole } |
| POST | /api/v1/ai/generate/project-description | Generate project description | { projectId, techStack, githubUrl } |
| POST | /api/v1/ai/generate/case-study | Generate full case study | { projectId, outcome, impact } |
| POST | /api/v1/ai/generate/resume-bullets | Improve resume bullet points | { experience[], targetRole } |
| POST | /api/v1/ai/generate/readme | Generate GitHub README | { repoName, description, techStack } |
| POST | /api/v1/ai/generate/linkedin-summary | Improve LinkedIn summary | { currentSummary, goals } |
| POST | /api/v1/ai/analyze/skills | Run skill gap analysis | { targetRole, targetCompany? } |
| GET | /api/v1/ai/jobs/:jobId | Poll generation job status | Returns status + result when done |
| POST | /api/v1/ai/jobs/:jobId/feedback | Submit generation feedback | { rating: 'positive'¦'negative', note? } |
| GET | /api/v1/ai/usage | Get user's AI credit usage | Returns used, remaining, resetDate |

5.4  Resume API

| Method | Endpoint | Description | Notes |
| --- | --- | --- | --- |
| GET | /api/v1/resumes | List user's resumes |  |
| POST | /api/v1/resumes | Create new resume | From scratch or import existing |
| GET | /api/v1/resumes/:id | Get resume detail |  |
| PATCH | /api/v1/resumes/:id | Update resume sections |  |
| DELETE | /api/v1/resumes/:id | Delete resume |  |
| POST | /api/v1/resumes/:id/optimize | Optimize for target job | Body: { jobDescription } |
| GET | /api/v1/resumes/:id/score | Get ATS score | Returns 0–100 score + breakdown |
| GET | /api/v1/resumes/:id/export/pdf | Export PDF | Returns download URL (S3 signed) |
| GET | /api/v1/resumes/:id/export/docx | Export DOCX | Returns download URL |
| POST | /api/v1/resumes/import | Parse uploaded resume | multipart/form-data, PDF or DOCX |

PART 6 — RECOMMENDED FOLDER STRUCTURE

6.1  Monorepo Structure

The project uses a monorepo managed by Turborepo (or Nx), separating frontend apps, backend microservices, shared packages, and infrastructure code.

Root Structure

| Path | Purpose |
| --- | --- |
| /apps/web | Next.js frontend application (main dashboard + portfolio editor) |
| /apps/marketing | Marketing website (Next.js, separate deploy) |
| /apps/admin | Admin panel (Next.js app) |
| /services/auth-service | NestJS authentication microservice |
| /services/user-service | NestJS user management microservice |
| /services/portfolio-service | NestJS portfolio CRUD and publishing |
| /services/ai-orchestrator | FastAPI AI/LLM orchestration service |
| /services/resume-service | NestJS resume builder service |
| /services/integration-service | NestJS platform integrations (GitHub, LinkedIn, etc.) |
| /services/skill-analyzer | FastAPI skill analysis and career AI service |
| /services/template-service | NestJS template registry and marketplace |
| /services/analytics-service | NestJS event ingestion and analytics API |
| /services/payment-service | NestJS billing and subscription management |
| /services/notification-service | NestJS email and in-app notifications |
| /services/ssg-worker | Node.js static site generation worker |
| /services/pdf-worker | Python/Puppeteer resume PDF generation worker |
| /packages/shared-types | TypeScript types shared across frontend and backend |
| /packages/ui | Shared React component library (design system) |
| /packages/ai-prompts | Version-controlled prompt templates |
| /packages/config | Shared ESLint, TypeScript, Prettier configs |
| /packages/utils | Shared utility functions |
| /infrastructure/terraform | Terraform IaC (AWS EKS, RDS, S3, etc.) |
| /infrastructure/kubernetes | Kubernetes manifests and Helm charts |
| /infrastructure/docker | Dockerfiles per service |
| /.github/workflows | GitHub Actions CI/CD workflows |
| /docs | Architecture diagrams, ADRs, API specs (OpenAPI YAML) |
| /scripts | Developer utility scripts (DB seed, local dev setup) |

NestJS Service Internal Structure (example: portfolio-service)

| Path | Purpose |
| --- | --- |
| src/main.ts | Bootstrap, global middleware, Swagger setup |
| src/app.module.ts | Root module imports |
| src/portfolio/portfolio.module.ts | Feature module |
| src/portfolio/portfolio.controller.ts | REST endpoint handlers, validation pipes |
| src/portfolio/portfolio.service.ts | Business logic |
| src/portfolio/portfolio.repository.ts | Data access layer (TypeORM) |
| src/portfolio/dto/ | Request/response DTOs with class-validator |
| src/portfolio/entities/ | TypeORM entity definitions |
| src/portfolio/events/ | Domain events (portfolio.published, etc.) |
| src/common/guards/ | Auth guards, RBAC guards |
| src/common/interceptors/ | Logging, transform, error interceptors |
| src/common/filters/ | Global exception filters |
| test/ | Unit and integration tests |
| Dockerfile | Multi-stage Docker build |

PART 7 — DEPLOYMENT ARCHITECTURE

7.1  Environment Strategy

| Environment | Purpose | Infrastructure | Deploy Trigger |
| --- | --- | --- | --- |
| Local Development | Developer machines | Docker Compose (all services) | Manual |
| Preview | PR preview environments | Ephemeral K8s namespaces on EKS | On PR open (GitHub Actions) |
| Staging | Pre-production testing, QA, load testing | EKS staging cluster (scaled-down) | On merge to main |
| Production | Live system | EKS prod cluster (full scale, multi-AZ) | Manual approval after staging |
| Disaster Recovery | Failover environment | EKS in eu-west-1 (warm standby) | Automated failover on primary outage |

7.2  Kubernetes Deployment Pattern

| Resource | Configuration |
| --- | --- |
| Deployment | 2–20 replicas per service; RollingUpdate strategy (maxSurge: 25%, maxUnavailable: 0) |
| HPA | CPU threshold: 70%; queue depth threshold for workers; min/max replicas per service |
| PodDisruptionBudget | minAvailable: 1 for all critical services during node maintenance |
| ResourceQuotas | CPU request/limit, memory request/limit defined per service in Helm values |
| Liveness Probe | HTTP GET /health every 10s, failureThreshold: 3 |
| Readiness Probe | HTTP GET /ready every 5s; service removed from LB if not ready |
| Network Policies | Default deny-all; explicit allow rules for each service pair |
| ConfigMaps | Non-sensitive config (feature flags, model names, rate limits) |
| Secrets | Injected from AWS Secrets Manager via External Secrets Operator |

7.3  Blue-Green Deployment Flow

- New version built and pushed to ECR by GitHub Actions

- ArgoCD detects new image tag in Helm values (via automated PR by CI)

- ArgoCD deploys new version alongside existing (blue=current, green=new)

- Flagger runs automated canary analysis: error rate < 1%, p99 latency < target

- Traffic gradually shifted: 10% → 25% → 50% → 100% green over 10 minutes

- If error spike detected: automatic rollback to blue within 60 seconds

- Post-deploy: Datadog synthetic monitors run, alert if any fail

7.4  Disaster Recovery Plan

| Scenario | RTO | RPO | Recovery Action |
| --- | --- | --- | --- |
| Primary region (us-east-1) outage | < 4 hours | < 1 hour | DNS failover to eu-west-1 warm standby via Route53 health check |
| Database corruption | < 2 hours | < 1 hour | Restore from hourly RDS snapshot; WAL replay to point-in-time |
| Kubernetes cluster failure | < 30 min | < 15 min | Recreate EKS cluster from Terraform + ArgoCD re-deploy all services |
| CDN outage (Cloudflare) | < 15 min | N/A | Switch DNS to AWS CloudFront fallback origin |
| AI provider (OpenAI) outage | < 5 min | N/A | Circuit breaker activates; fallback to Anthropic Claude API |

PART 8 — DEVELOPMENT ROADMAP

8.1  Phased Development Plan

| Phase | Months | Team | Goals | Key Milestones |
| --- | --- | --- | --- | --- |
| Phase 0 Foundation | 1–2 | 2 BE, 1 FE, 1 DevOps | Set up infrastructure, CI/CD, base APIs, design system | Monorepo setup, K8s cluster, DB schema v1, auth service live, design system deployed |
| Phase 1 MVP | 3–5 | +1 AI, +1 FE, +1 QA | Core AI portfolio gen, resume builder, GitHub integration, Stripe, 5 templates | Public beta, 1,000 beta users, portfolio gen working, resume export working |
| Phase 2 Growth | 6–8 | +1 BE, +1 ML | LinkedIn/Behance, skill analyzer, custom domains, analytics, career roadmap | 2,000 MAU, 5% paid conversion, all core integrations live |
| Phase 3 Scale | 9–11 | +2 BE, +1 FE | All integrations, AI content improvement, team plans, white-label | 10,000 MAU, $50K MRR, Team plan launched |
| Phase 4 Enterprise | 12–18 | +2 BE, +1 Mobile | Enterprise tier, API marketplace, mobile app, AI interview coach | 50,000 MAU, $500K ARR, Enterprise clients signed |

8.2  Sprint Structure (2-Week Sprints)

- Week 1: Feature development, unit testing, design review

- Week 2: Integration testing, QA, performance review, staging deploy

- End of sprint: Demo to stakeholders, retrospective, backlog grooming

- Every 4th sprint: Security review, dependency updates, tech debt sprint

8.3  Team Structure Recommendation

| Role | Count | Responsibilities |
| --- | --- | --- |
| Product Manager | 1 | Roadmap, user stories, stakeholder communication, metrics |
| UX/UI Designer | 1 | Design system, user flows, template design, accessibility |
| Frontend Engineer | 2 | Next.js app, portfolio editor, template system, analytics UI |
| Backend Engineer (NestJS) | 3 | Microservices, APIs, integrations, payment |
| AI/ML Engineer (Python) | 2 | LangChain orchestration, prompt engineering, skill analyzer, embeddings |
| DevOps / Platform Engineer | 1 | K8s, CI/CD, Terraform, monitoring, security |
| QA Engineer | 1 | Test strategy, automation, performance testing, security scanning |
| Technical Lead / Architect | 1 | Architecture decisions, code review, cross-team coordination |

PART 9 — FUTURE AI ENHANCEMENTS

| Enhancement | Description | Phase |
| --- | --- | --- |
| AI Interview Coach | Simulate job interviews with AI, provide feedback on answers, suggest improvement areas | Phase 4 |
| Voice Portfolio Generation | User speaks about their experience; AI transcribes, structures, and generates portfolio content | Phase 4 |
| AI Salary Negotiation Tool | Provide real-time salary data and negotiation scripts based on user role and location | Phase 4 |
| Multimodal Project Showcasing | Accept screenshots/designs as input; AI describes the design decisions and UX reasoning | Phase 4 |
| AI Recruiter Persona Matching | Match user portfolio style and content to specific company culture and recruiter preferences | Phase 5 |
| Continuous Portfolio Optimization | AI monitors job market trends and automatically suggests portfolio updates based on in-demand skills | Phase 5 |
| AI-Powered Mentorship Matching | Match users with mentors based on skill gap analysis and career goal alignment using vector similarity | Phase 5 |
| Multilingual Portfolio Generation | Generate and maintain portfolios in 20+ languages using LLM translation + localization | Phase 3 |
| AI Cover Letter Generator | Generate tailored cover letters per job application, synced with resume and portfolio | Phase 3 |
| Blockchain Credential Verification | Issue verifiable digital credentials (achievements, skills) on-chain for recruiter verification | Phase 5 |
| Fine-tuned Domain Models | Train custom models on portfolio/career data for better quality than generic GPT-4o | Phase 4 |
| Semantic Job Matching | Match user portfolio embeddings to job postings embeddings for direct application recommendations | Phase 4 |
| AI Portfolio A/B Testing | Test two portfolio versions simultaneously; AI analyzes which version gets more recruiter engagement | Phase 4 |
| AR Portfolio Experiences | Allow developers/designers to embed interactive 3D/AR demos directly in portfolio | Phase 5+ |
| AI Network Intelligence | Analyze user's LinkedIn network and suggest warm introductions for job opportunities | Phase 5 |

— End of Document —